Concurrent Engineering Management

# Iterations format

Each iteration lasts 2 weeks, with an iteration review (2 hours, project-wide) at the end.

# Working sessions

There will be **two** **working sessions** per week: one on Tuesday, and one on Thursday. The Thursday will be dedicated to iteration reviews once every two weeks.

**- Tuesday: from 18:30 to 20:00 / 20:30**

**- Thursday: from 17:00 to 18:00**

# IDM Commits

**IDM commits shall be done by only one designated person** within each subsystem to avoid conflicts.

# Iteration review

Each subsystem presents its results (10’ questions included), presenting only the relevant information about their iteration.

**The following elements shall be included in the presentation:**

**- Selected design/architecture**

**- Compliance to the system requirements**

**- Main trade-offs**

**- Major problems to address if any**

# Team communications

Slack will be the main communication channel.

# Systems Engineering tasks

Tasks:

- Ensure that IDM functions correctly for each subsystem

- Ensure that commits are done properly and that no data loss occurs during the iteration

- Set system requirements with each subsystem

- Manage mission requirements modifications