**2018-11-08** meeting

Type: **project-wide**

Meeting time: **17:00 – 19:00**

Objectives:

* Prepare every subsystem to the concurrent engineering sessions
* Check that everybody knows what parameters they need for their work
* Make sure subsystems can produce work based on the given parameters
* Make sure at least one member per subsystem can attend the meeting with Jean-Luc le Gal

Information to give:

* None for now

--------- Report --------

Number of people: **25**

|  |  |  |  |
| --- | --- | --- | --- |
| Subsystem | People attending the meeting | Status | Autonomy |
| Structure | None | Good | ?? |
| Thermal | Federico, Giuliana, Johan, Nuane | Very good | Very good |
| ADCS | Sabine, Paula | Medium | Medium |
| Payload | Xavier, Javier | Medium/Good | Very good (GNSS)/Bad(Iridium) |
| Power | Damien, Alex | Good | Very good |
| Mission Analysis | (Niels), Pierrick, 2 others from ASTRE | Bad/Medium | Bad (-> Good with Pierrick?) |
| Systems engineering | Pierre, Cédric, Hugo, Léo, Martin | Good (I guess) | Very good (?) |
| OBDH | Niels, Augustin, Obeida | Very good | Good |
| Communications | Léa, Vishal, Julie, Marion | Medium/Good | Good |

ISAE-Supaero first year students were not here because of the BDE campaign that is eating their time away.