## Slide 1: RSS meeting
January 29th, 2019

## Slide 2: Meeting overview
I. Recap:
- presentation of latest advancements
- discussion about presenting at Thursday’s iteration review
II. Current issues:
- ADCS problem (data from EntrySat)
- Potential solutions (to be discussed)
- Mission adaptation?
III. Conclusion
RSS meeting

## Slide 3: Recap
What are the latest progress on your subsystem?
2. Do you have something to present on Thursday?

## Slide 4: Current issues
An ADCS problem
Data from EntrySat suggests that attitude control cannot be performed reliably with only one magnetorquer actuator
Simulation results:
- with exterior perturbations: cannot stabilize
- without exterior perturbations: can stabilize but over a long time

## Slide 5: Current issues
Possible solutions
Get better actuators, at the cost of power, volume, and complexity;
Make the mission work without pointing capabilities
Discussion is launched!

## Slide 6: Current issues
Mission adaptation
Do we need to adapt the mission after what we concluded as solutions to be investigated? What are the other problems that could arise?

## Slide 7: Conclusion